# Gen AI Functional and Performance Testing

Test plan for generative AI features such as incident summaries and Knowledge drafting

Project: ServiceNow Incident Lifecycle Automation   |   Phase: Development - Performance Testing

# 1. Purpose and Scope

This plan covers both the functional quality and the performance of generative AI features in the incident process, for example summarising an incident, drafting resolution notes, or drafting a Knowledge article from a resolved incident.

In scope:

- Functional quality of generated text (accuracy, completeness, tone, safety)

- Response time and throughput of generation requests

- Handling of sensitive data, prompt inputs and failure cases

Out of scope:

- Selecting or training the underlying model

- Final editorial approval of Knowledge articles (done by the Knowledge manager)

# 2. Test Objectives

- Confirm generated summaries and drafts are faithful to the incident record and contain no invented facts.

- Confirm outputs are suitable for the audience and follow the agreed style.

- Confirm sensitive data is not exposed in outputs or logs.

- Confirm generation time stays acceptable under concurrent use.

- Confirm a human review step is always required before publishing.

# 3. Test Scenarios and Targets

Targets below are proposed starting points. Confirm or replace them with agreed service levels before execution.

| ID | Scenario | Metric | Proposed target |
| --- | --- | --- | --- |
| GF-01 | Summarise an incident with a long work-note history | Faithfulness, completeness | No invented facts; key actions captured |
| GF-02 | Draft resolution notes from a resolved incident | Accuracy, usefulness | Reviewer accepts with minor edits in most cases |
| GF-03 | Draft a Knowledge article from an incident | Structure and correctness | Follows template; steps are reproducible |
| GF-04 | Input containing personal or confidential data | Data protection | Sensitive data is masked or excluded |
| GF-05 | Unclear, empty or very long input | Error handling | Clear message; no crash; no fabricated output |
| GP-01 | Single request response time | Latency | 5 seconds or less |
| GP-02 | Concurrent generation requests at peak | Latency, error rate | 95th percentile within 10 seconds; errors under 2% |
| GP-03 | Service timeout or rate limit | Fallback behaviour | User can continue manually; no data lost |

# 4. Test Approach

- Functional: build a test set of real (anonymised) incidents and score each output against a checklist (faithful, complete, clear, safe).

- Have two reviewers score a sample to reduce individual bias, and record disagreements.

- Include adversarial inputs (misleading notes, instructions inside text) to confirm the feature does not follow them.

- Performance: run single-user baselines, then stepped concurrency, then a sustained run.

# 5. Tools

| Tool / area | Use |
| --- | --- |
| Test set | Anonymised incidents with expected key facts |
| Scoring sheet | Checklist for faithfulness, completeness, tone, safety |
| Load generator | JMeter, k6 or equivalent for latency and throughput |
| Logging | Request logs to confirm no sensitive data is stored |

# 6. Test Data and Environment

- Non-production instance connected to the test generative AI service.

- Anonymised data only.

- Record the model name and version used in every run.

# 7. Entry and Exit Criteria

| Type | Criteria |
| --- | --- |
| Entry | Generative features configured; prompt design frozen for the test cycle; test set prepared; reviewers assigned. |
| Exit | Checklist pass rate meets the agreed threshold; no open high-severity safety or data issues; performance targets met; sign-off recorded. |

# 8. Risks

| Risk | Mitigation |
| --- | --- |
| Output varies between runs | Run each case several times and score consistency |
| Subjective scoring | Use a written checklist and two reviewers |
| Model or prompt changes mid-test | Freeze versions during a cycle and retest after changes |

# 9. Results Log

| ID | Scenario | Result | Pass / Fail | Notes |
| --- | --- | --- | --- | --- |

Process Diagram

Diagram: Gen AI Functional and Performance Testing — project-specific process overview.