# Power BI Testing

Functional and performance testing plan for incident dashboards

Project: ServiceNow Incident Lifecycle Automation   |   Phase: Development - Performance Testing

# 1. Purpose and Scope

This plan verifies that Power BI reports built on incident data (for example MTTR, SLA compliance, backlog and recurring incidents) show correct numbers and load and refresh within acceptable time.

In scope:

- Data accuracy against the ServiceNow source

- Report load time, visual rendering and slicer response

- Dataset refresh duration and reliability

- Row-level security and access

Out of scope:

- Source data quality fixes in ServiceNow

- Tenant-wide Power BI service performance

# 2. Test Objectives

- Confirm every key measure matches the source figures.

- Confirm reports open and respond quickly with realistic data volume and users.

- Confirm scheduled refresh completes within its window.

- Confirm users see only the data they are entitled to.

# 3. Test Scenarios and Targets

Targets below are proposed starting points. Confirm or replace them with agreed service levels before execution.

| ID | Scenario | Metric | Proposed target |
| --- | --- | --- | --- |
| PB-01 | Reconcile total incidents, open and closed counts with ServiceNow | Data accuracy | Exact match for the same period |
| PB-02 | Verify MTTR and SLA compliance calculations on a sample | Measure correctness | Matches manual calculation |
| PB-03 | Open the main dashboard | Load time | 5 seconds or less |
| PB-04 | Apply filters and slicers | Interaction time | 3 seconds or less |
| PB-05 | Scheduled dataset refresh | Refresh duration, success | Completes in its window; no failures |
| PB-06 | Concurrent users open reports | Load time under load | 95th percentile within 8 seconds |
| PB-07 | Row-level security for different roles | Access control | Each role sees only permitted data |

# 4. Test Approach

- Test with a full-size dataset, then with filters that produce edge cases (no data, one record).

- Use Performance Analyzer to find slow visuals and DAX measures.

- Test each security role with a test account.

# 5. Tools

| Tool / area | Use |
| --- | --- |
| Power BI Desktop | Performance Analyzer for visual and query timings |
| DAX Studio | Inspect measure and query performance |
| ServiceNow reports | Source of truth for reconciliation |
| Test accounts | Role-based access checks |

# 6. Test Data and Environment

- Test workspace separate from production.

- Dataset with production-like volume.

- Documented data source credentials and refresh schedule.

# 7. Entry and Exit Criteria

| Type | Criteria |
| --- | --- |
| Entry | Report built and data model stable; source data loaded; reconciliation queries ready. |
| Exit | Data matches the source; load and refresh targets met; security verified; defects closed or accepted. |

# 8. Risks

| Risk | Mitigation |
| --- | --- |
| Source data changes during testing | Use a fixed extract date for reconciliation |
| Slow visuals from complex measures | Optimise the model and measures, then retest |
| Refresh clashes with other jobs | Choose a refresh window and monitor failures |

# 9. Results Log

| ID | Scenario | Result | Pass / Fail | Notes |
| --- | --- | --- | --- | --- |

Process Diagram

Diagram: Power BI Testing — project-specific process overview.