# Project Planning Template

ServiceNow Incident Lifecycle Automation

# 1. Project Information

| Field | Details |
| --- | --- |
| Project name | Incident Lifecycle Automation in ServiceNow |

# 2. Project Overview

## 2.1 Problem statement

Describe the current incident handling problems (manual routing, missed SLAs, repeated incidents, scattered knowledge).

## 2.2 Objectives

- Automate the incident lifecycle from creation to resolution using workflows.

- Integrate Knowledge Management for faster resolution.

- Integrate Change Management to control fixes and reduce recurring incidents.

- Improve overall IT service efficiency.

## 2.3 Scope

| In scope | Out of scope |
| --- | --- |
| Incident lifecycle, Business Rules, Flow Designer, notifications, SLAs, Knowledge and Change integration | Unapproved external integrations and production deployment are excluded unless agreed |

# 3. Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| R1 | Auto-calculate priority from impact and urgency | High | Planned |
| R2 | Auto-assign by category and subcategory | High | Planned |
| R3 | SLA tracking with warning and breach alerts | High | Planned |
| R4 | Knowledge suggestion and article capture | Medium | Planned |
| R5 | Raise and link Change Requests from incidents | Medium | Planned |

# 4. Work Breakdown and Schedule

| # | Task | Start | End | Owner |
| --- | --- | --- | --- | --- |
| 1 | Requirements and lifecycle design | To be scheduled | To be scheduled | Project team — to be assigned |
| 2 | Core configuration (forms, groups, SLAs) | To be scheduled | To be scheduled | Project team — to be assigned |
| 3 | Business Rules | To be scheduled | To be scheduled | Project team — to be assigned |
| 4 | Flow Designer flows | To be scheduled | To be scheduled | Project team — to be assigned |
| 5 | Knowledge Management integration | To be scheduled | To be scheduled | Project team — to be assigned |
| 6 | Change Management integration | To be scheduled | To be scheduled | Project team — to be assigned |
| 7 | Testing and UAT | To be scheduled | To be scheduled | Project team — to be assigned |
| 8 | Deployment and documentation | To be scheduled | To be scheduled | Project team — to be assigned |

# 5. Solution Design

| Component | Planned design |
| --- | --- |
| Incident states | New, In Progress, On Hold, Resolved, Closed, Canceled |
| Business Rules | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| Flows | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| Notifications | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| SLA definitions | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| Knowledge integration | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| Change integration | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |
| Reports / dashboards | Configure states, validation, assignment, notifications, and SLA rules in ServiceNow |

# 6. Resources and Tools

- ServiceNow Personal Developer Instance (or project instance)

- Flow Designer, Business Rules, Notifications, SLA Definitions

- Knowledge Management and Change Management applications

- Update sets for moving configuration between instances

# 7. Risks and Mitigation

| # | Risk | Level | Mitigation |
| --- | --- | --- | --- |
| 1 | Requirements change during development | Medium | Confirm scope in writing; use change control |
| 2 | Flows conflict with existing Business Rules | Medium | Document order of execution; test end to end |
| 3 | Low Knowledge article adoption | Medium | Prompt on resolution; track usage |
| 4 | Incomplete requirements or configuration errors | Medium | Review requirements, test in a non-production instance, and obtain stakeholder sign-off |

# 8. Testing Plan

| # | Test case | Expected result | Status |
| --- | --- | --- | --- |
| 1 | Create incident with impact and urgency | Priority set correctly | Not run |
| 2 | Resolve without resolution notes | Blocked with a message | Not run |
| 3 | Put On Hold without a reason | Blocked with a message | Not run |
| 4 | Raise Change Request from incident | Incident linked and On Hold | Not run |
| 5 | Resolve and create Knowledge article | Article created in draft | Not run |
| 6 | SLA breach scenario | Escalation notification sent | Not run |

# 9. Success Criteria

- MTTR reduced against baseline:

- SLA compliance target:

- Incidents resolved with a Knowledge article:

- Reduction in recurring incidents:

# 10. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |

Process Diagram

Diagram: Project Planning Template — project-specific process overview.