# Salesforce Testing

Integration and performance testing plan for Salesforce connected to incident management

Project: ServiceNow Incident Lifecycle Automation   |   Phase: Development - Performance Testing

# 1. Purpose and Scope

This plan applies where Salesforce is connected to the incident solution (for example customer cases creating or updating incidents). It verifies the integration is correct, fast and reliable under load.

In scope:

- Data exchange between Salesforce and ServiceNow (create, update, status sync)

- API response time, throughput and limits

- Error handling, retries and duplicate prevention

Out of scope:

- Salesforce platform configuration unrelated to the integration

- Salesforce licensing and org-wide performance

# 2. Test Objectives

- Confirm records sync correctly in both directions with the right field mapping.

- Confirm the integration copes with expected and peak volumes.

- Confirm failures are retried or reported without losing or duplicating records.

- Confirm API limits are not exceeded in normal operation.

# 3. Test Scenarios and Targets

Targets below are proposed starting points. Confirm or replace them with agreed service levels before execution.

| ID | Scenario | Metric | Proposed target |
| --- | --- | --- | --- |
| SF-01 | Create a case in Salesforce and confirm an incident is created | Correctness, sync time | All mapped fields correct; sync within 1 minute |
| SF-02 | Update status in ServiceNow and confirm it appears in Salesforce | Correctness, sync time | Status updated within 1 minute |
| SF-03 | Bulk creation of cases | Throughput, errors | All records processed; error rate under 1% |
| SF-04 | Send the same case twice | Duplicate handling | No duplicate incident created |
| SF-05 | Target system unavailable | Retry and alerting | Retries then alerts; no data lost |
| SF-06 | Sustained API traffic | API limit consumption | Stays within agreed limit with margin |
| SF-07 | Invalid or missing field values | Validation | Rejected with clear error; logged |

# 4. Test Approach

- Test each integration flow end to end in sandbox environments on both sides.

- Use bulk data loads to measure throughput and find limits.

- Inject failures (timeouts, invalid payloads) to verify retries and alerts.

- Monitor API call counts during runs to confirm limits are respected.

# 5. Tools

| Tool / area | Use |
| --- | --- |
| Salesforce sandbox | Safe environment for test cases and data |
| ServiceNow test instance | Receiving and sending side of the integration |
| API client | Postman or equivalent for payload checks |
| Load tool | JMeter or scripts to generate bulk traffic |

# 6. Test Data and Environment

- Sandbox on the Salesforce side and non-production instance on the ServiceNow side.

- Dedicated integration user with least-privilege access.

- Synthetic customer data only.

# 7. Entry and Exit Criteria

| Type | Criteria |
| --- | --- |
| Entry | Integration configured on both sides; field mapping agreed; sandbox data prepared. |
| Exit | All flows verified; throughput and sync time targets met; error handling confirmed; sign-off recorded. |

# 8. Risks

| Risk | Mitigation |
| --- | --- |
| Sandbox differs from production | Compare configuration before testing and note differences |
| API limits reached during bulk tests | Schedule bulk tests and monitor consumption |
| Mapping errors cause bad data | Review mapping with business owners and test boundary values |

# 9. Results Log

| ID | Scenario | Result | Pass / Fail | Notes |
| --- | --- | --- | --- | --- |

Process Diagram

Diagram: Salesforce Testing — project-specific process overview.